## Slide 1: Planning for Design
Shawn Dikes, AICP
FHWA / KYTC / ACEC Partnering Conference 2015

## Slide 2: Planning Stage If done well, a smooth transition into design. If not done well………..
Pearls Before Swine by Stephan Pastis

## Slide 3: Planning Focus Areas
Manage Risks
  What We Know?
  What We Don’t Know?
  Total Unknowns Build a project foundation for success.

## Slide 4: Planning Stage
First “official” step in the continuum of project development. Sets:
Project Expectations
Local Official Expectation
Stakeholder Expectations
Budgets
Some Aspects of Design

## Slide 5: Planning Focus Areas
Purpose & Need
Local Official Involvement
Stakeholder Involvement
Environmental Analysis
Capital Costs
Traffic / TDFM
Multimodal Aspects
Operations

## Slide 6: Purpose & Need
Be Realistic
Transportation Purpose is the Focus
Use KYTC’s Guidance
Develop DRAFT
Get Buy In From Others
Revise As Necessary
Needs Reinforce the Purpose
Relate Purpose & Need to Measures / Technical Analysis

## Slide 7: Local Official /Stakeholder Involvement
Who to Involve?
  Elected Officials
  Local / State Agency Technical Staff
  Resource Agencies
  Public
When to Involve Them?
  Scoping Stage(s)
  Technical Work / Reviews
  Decision Making

## Slide 8: Stakeholder Involvement
How to Involve?
  One on One Meetings / Interviews
  Group Meetings
  Surveys
    On-line
    Paper
  Open House Meetings
  Social Media
One Size Doesn’t Fit All

## Slide 9: Stakeholder Involvement
Offer Opportunities for Meaningful Discussion and Involvement
Build & Shape Project Decisions
Avoid Conflicts in the Future
Listen to Other Points of View
Get Better Projects

## Slide 10: Environmental Analysis
What to Include?
  Environmental Overview(s)
  Constraints Map(s)
  Narrative / Documentation
  Scope
    Natural
    Cultural / Historic
    Human / Socio Economic
    Geo Tech

## Slide 11: Environmental Analysis
What to Include?
Desk Top
  Google Earth / GIS
  Data Base Reviews
Field Work
  Windshield Only
  Site Visits

## Slide 12: Environmental Analysis
Who Reviews / When?
  District & Central Office
  DEA / Subject Leads
  Agency Input
  Mail / Phone, etc.
Get Reviews Early
Determine in Scoping What Makes Sense

## Slide 13: Environmental Analysis
More Will Be Done Later…..But
Find the “Unknowns” Now If You Can
Map / Quantify Them
Details Matter
Account for Risks

## Slide 14: Capital Costs
What to Include?
  Design
  Right-of-Way
  Utilities
  Construction
Who Provides What?
Typically in Current Year Dollars
Project type will determine level of detail

## Slide 15: Capital Costs
How to Estimate?
  Don’t Use Per Mile Costs for everything
  Determine Typical Section(s)
  Estimate earthwork if data is available
  Estimate pavement costs
  Estimate structure sizes and costs
  Estimate other items (such as drainage) based on similar-type projects

## Slide 16: Traffic / TDFM
How Important are Traffic Estimates / Forecasts?
  Millions of dollars spent each year based on them (design / construction)
  Need them to be as accurate as possible based on best set of assumptions
  Level of effort depends on what is needed (i.e., are you using them for?)

## Slide 17: Traffic / TDFM
Overview of Tools
Historic Traffic Counts
Classification Counts
Spreadsheets
Travel Demand Models
Microsimulation
Statewide Factors
Data / Surveys
Constrained / Unconstrained
Professional Judgment

## Slide 18: Traffic / TDFM
What’s a Model?
Mathematical formulas / equations used to replicate ‘real world’ travel behaviors
Are they the Only Answer?
Not at all. They are simply one tool in the toolbox.

## Slide 19: Traffic / TDFM
Macro
Meso
Micro

## Slide 20: Traffic / TDFM
Calibration / Validation of Models
  All models should be calibrated / validated to reasonable levels
  Validation is important, but calibration of interim steps is critical
  Consider unique travel patterns nearby which could impact your model

## Slide 21: Traffic / TDFM
Potential Issues:
  Lack of sufficient data
    Does all the input data exist?
  Underestimation of effort
    How long will it take?
  Too much information
    What does the project team really need?
  Communication:
    Are all users being considered?

## Slide 22: Traffic / TDFM
Suggestions:
  Scoping: Proper scoping saves headaches later in the project
  Discussion: Discussions of what tool(s) to use is very important (short term / long term)
  Communication: Continual communication between project team and traffic staff

## Slide 23: Multimodal Aspects
Don’t Forget About Other Modes
  Pedestrians
  Cyclists
  Transit
  Freight
How Do We
Include Operations?

## Slide 24: Summary: The Keys to Success
Make “Good” Decisions Up Front
Involve All Disciplines
Lean Towards Doing More
Get Others Involved Early
      Agencies
      Local Officials
      Stakeholders
      Public
      Other Divisions
Document Everything
Manage Expectations
Control Risks