## Slide 1: right of way plan to construction mountain parkway
Kytc partnering conference
Row & U tracts
September 7, 2016

## Slide 2: “Restaurant ROW” Section of Mountain Parkway Expansion

## Slide 3: Tiger 2014 Funding Application

## Slide 4: Application delivery schedule

## Slide 6: Project overview

## Slide 7: Initial delivery schedule September 12, 2014 Tiger “Kickoff” Meeting

## Slide 8: Right of Way Overview
Access Control
97 Parcel to be Acquired
54 Relocations
  10 RHP
  20 Business
  1 Non-Profit
  14 Billboards
  9 Misc. Moves
How are We Going to Clear in Year?

## Slide 9: Proactive communication plan
Weekly Meetings
Streamline Communication
Plan Changes
  Reduce number of iterations
  Feasibility of changes
  Commitment to Sign, Address in MOU
Met Completion Date of June 2016
  80 of the 97 parcels acquired

## Slide 10: Actual ROW project schedule for completion

## Slide 11: ROW Change Management

## Slide 12: Albaree Health

## Slide 13: Albaree Health

## Slide 14: Backage Road “Tweak”

## Slide 15: Backage Road “Tweak”

## Slide 16: Any questions?
RIGHT OF WAY PLAN TO CONSTRUCTION MOUNTAIN PARKWAY
KYTC Partnering Conference: ROW & U Tracts