## Slide 1: How to use this template
Here are some examples to get you started. Want to add more?
Click the “New Slide Button” to insert a slide directly after the one you’re using. Home Tab>New Slide
To pick the layout, use the drop down menu at the bottom of the “New Slide” button (an arrow)
Or, in the Normal view you can right-click and of the slides at the left with your mouse and select “New Slide”
You may also duplicate and/or overwrite existing slides in this master presentation for additional options
Images in template are placeholders; replace with images relevant to your presentation
UPDATE: For increased contrast try using the newly added Red and Black slide options. Find them here: Home Tab>New Slide.
Techniques for Coordinating Utility Relocation
Presented by: Bill Morris, PE

## Slide 2
Process
Right of Way Plans.
Engineering Contacts and Agreements.
Prepare Utility Plans.
Relocation Agreements.
Relocation Construction.

## Slide 3
What could go wrong?

## Slide 4
Who are utility owners?

## Slide 10
Who Are the Utility Owners?

## Slide 11
Who Are the Utility Owners?

## Slide 12
Who Are the Utility Owners?
Gas company said they were there.
Said they were going to cut & cap line prior to construction.
Said they did cut & cap line.
Said they were not on the project.

## Slide 13
Who Are the Utility Owners?

## Slide 14
Who Are the Utility Owners?
Ownership of Utility Company Challenged.

## Slide 15
JUM Markups
Right of Way Plans

## Slide 16
ROW Plans – Utilities Highlighted

## Slide 17
ROW Plans – Utilities Highlighted

## Slide 18
ROW Plans – Utilities Highlighted

## Slide 19
ROW Plans – Utilities Highlighted

## Slide 20
ROW Plans – Incomplete

## Slide 21
Right of Way Plans
Identifying the Utility Lines.
Utility Lines incomplete.
Utility Lines incorrect.

## Slide 22
JUM Markups

## Slide 23
JUM Markups
Coordination with Design Team

## Slide 24
Redesign Ramp to miss Telephone RTS

## Slide 25
Redesign Mainline to miss RTS

## Slide 26
Redesign to Accommodate Transmission Tower

## Slide 27
Redesign to Accommodate Transmission Tower

## Slide 28
Schedule
Letting
KYTC Priorities
Waiting on other Utility Companies
  Design
  Construction

## Slide 29
JUM Markups
Proposed Conflicts

## Slide 30
Proposed Conflicts
With Other Utility Companies.
With Cranes.
With Existing Structures.
With Drainage.
Clear Zone.

## Slide 31
Identify

## Slide 32
Conflicts with Other Utilities

## Slide 33
Conflicts with Crane
Conflicts with Crane

## Slide 34
Conflicts with Crane
Conflicts with Existing Structures

## Slide 35
Utility Design
Leave existing poles within disturbed limits.
Put proposed poles within disturbed limits.
Put proposed underground within disturbed limits.

## Slide 36
Utility Design

## Slide 37
Right of Way
Prioritize Parcels.
Relocation Phases/Sections.
Utility Corridor.
US 62 in Leitchfield.
Newton Pike D/B in Lexington.
KY 56 in Union County.
Who is Acquiring Utility Easements.
Property Owner’s Dilemma.

## Slide 38
Construction Schedule
Disasters
  Hurricanes
  Tornados
  Floods
  Ice Storms
Too Wet
Other Oddities

## Slide 39
JUM Markups
Get Organized

## Slide 40
Spreadsheet

## Slide 41
General Information

## Slide 42
Engineering

## Slide 43
Plans & Relocation Agreement

## Slide 44
Construction

## Slide 45
KURTS
Depository for the documents.
Process.
Keeps track of approvals.

## Slide 46
Get the project built.