## Slide 1: When to Involve your KYTC Rail Coordinator
Allen Rust, PE
Rail Coordinator
KYTC
Division of Right of Way and Utilities
September 5, 2018

## Slide 2: Railroads in Kentucky

## Slide 3: Railroads in Kentucky
Railroad | Miles of Track in KY
CSX | 1,685
Norfolk Southern | 429
Paducah and Louisville | 280
RJ Corman | 197
Illinois Central | 98
TTI | 50
Others | 452
Total: 3,191 miles

## Slide 4
Railroad Requirements
  How to design for it
  What to include
When to involve Rail Coordinator
  When is rail coordination required
  How soon to begin coordination
Railroad Coordination
  Plan reviews
  Agreements
  ROW
Questions

## Slide 5: Railroad Requirements
23’ vertical clearance
25’ horizontal clearance from centerline of track
  Closer with crashwalls
RR may require new overhead bridges to span entire RR right-of-way
RR property and operations shall not be negatively impacted by the project.
Additional requirements found in RR Public Projects Manual.
“Potential to foul the tracks”

## Slide 6: When to involve Rail Coordinator
When is RR coordination required
  On or over RR ROW
  Potential to foul the tracks
POP QUIZ

## Slide 7: Is Rail Coordination Required?
Replacing existing overhead bridge at offset alignment
Question 1.
YES

## Slide 8: Is Rail Coordination Required?
Bridge overlay inside barrier walls with no deck removal or joint repair
Question 2.
NO

## Slide 9: Is Rail Coordination Required?
Work adjacent to RR, but not on RR ROW
Question 3.
YES

## Slide 10: Is Rail Coordination Required?
Bridge deck restoration with possibility of full depth patching and/or joint repair
Question 4.
YES

## Slide 11: Is Rail Coordination Required?
Asphalt resurfacing at RR crossing
Question 5.
YES

## Slide 12: Is Rail Coordination Required?
Work near RR, but not on RR ROW
Question 6.
MAYBE

## Slide 13: When to involve Rail Coordinator
When is RR coordination required
  On or over RR ROW
  Potential to foul the tracks
  ASK
When to start coordination
  As early as possible
  Once plans are available

## Slide 14: Railroad Coordination
Acquire Right of Way
Coordinate plan review with RR companies
Coordinate flagging to protect RR facilities
Ensure that Cabinet contractors perform to standards

## Slide 15: Initial Submittal
Funding
  Primarily U
  Can use D or C
Preliminary Road Plans
Preliminary Structure Plans

## Slide 16: Comments Exchange
Railroad returns comments
  Comment Spreadsheet
Designers address comments
Send revised plans to RR

## Slide 17: Agreement
Force Account Estimate (FAE)
Draft Agreement
Execution

## Slide 18: Right of Way
Offer
  Offer to Purchase
  MAR/Valuation
  MOU
  Plan Sheets
  Deed Description
Payment
Recording

## Slide 19: Changes
Preliminary Engineering Agreements
Flagging Note
Railroad Coordination Update

## Slide 20: Questions?
Allen Rust, PE
Rail Coordinator
KYTC
Allen.Rust@KY.gov
502-782-4950