## Slide 1: District 3 Traffic Incident Management Team
2014 4th Quarter
November 5, 2014

## Slide 2: Agenda
Welcome / Introductions
TNDOT TIM & TMC initiatives update
KSP Post 3: Crash scene evidence preservation
District 3 Major Incident Plan
TIM Training in D-3
Update on Cumberland Pkwy /I-65 Construction
Recent incident review

## Slide 3: Tennessee DOT TIM & TMC Update

## Slide 4: Kentucky State Police – Post 3 Post Commander Capt. John Clark
Crash Scene Evidence Preservation

## Slide 5: Interstate / Parkway Major Incident Plan
Goal
1. Designate and document, in advance, alternate routes and response plan
2. Implement tools to communicate plan to responders and traveling public
3. Identify agencies / crews responsible for implementing plan in emergency responses
Everyone has a plan & is on the same plan

## Slide 6: Incident Duration
MUTCD Ch 6 classifies incidents as:
Minor—expected duration < ½ hour
  Incident point control by emergency responders
Intermediate—expected duration ½ - 2 hours
  Onsite diversion of traffic around incident usually by emergency responders
Major*—expected duration >2 hours
  Offsite detour, communication, TTC involving transportation & other offsite resources

## Slide 7: I-65 Major Incident Detour Plan
Plan not “etched in stone”, will evolve and be revised as needed
A “living document” available in current form online
Result of input & experience from ALL partner agencies and communities
Must be exercised or lose effectiveness
Detour “A” documented, Plan “B / C” determined but not in document

## Slide 8: I-65 Major Incident Detour Plan
Results -
Detour route maps – primary
Route signage – combination of permanent alternate, wayfinding and pre-placed flip-down detour type
Control points for diversion & access closure
Standardized setup for diversion traffic control
Obtain & stage all required devices in each I-65 county

## Slide 9: I-65 Major Incident Detour Plan
DMS message templates for TOC use
Assignments for implementing & deactivating deployments including role of TOC
Review & implement with emergency agencies and KYTC staff.
Training / exercise with KYTC crew & partner agencies (Nov/Dec)
Basic Incident Command System (ICS) for KYTC supervisors (Dec/Jan)
Implement plan for Natcher & Cumberland Parkways by 1st Qtr 2015

## Slide 10
Results
Designated D-3 IM Contacts
Detour / Response Plan

## Slide 11
KSP Post 3 270-782-2010
Local Police 270-393-4000
EMA 270-392-1351 / 270-842-1633
> Exit 20A to Natcher Pkwy SB
> Left on US231 N @ end of pkwy
> Return to I-65 NB @ 22 mm
Close WNP SB Exit 2A to I-65 N. Close NB C/D immediately past 20B ramp.
Close SB ramp including 2 LH turn lanes from US231 NB.
Close WNP NB Exit 2A to I-65 N
to I-65 N
SB: DMS @ I-65 92 MM
SB: DMS @ I-65 32 MM
SB: DMS @ NATCHER PKWY 5 MM S
SB: DMS @ I-65 17 MM
NB: DMS @ I-65 1 MM
CRASH AHEAD
20 MM
LANES BLOCKED
ALL TRAFFIC DETOUR
EXIT 20 A
ALL TRAFFIC DETOUR
EXIT 20 A
CRASH AHEAD
20 MM
LANES BLOCKED
CRASH
I-65 NORTH
LANES BLOCKED
20-22 MM
DETOUR
US231 N
TO I-65 N
CRASH AHEAD
22 MM
ALT. ROUTE
CRASH AHEAD
22 MM
LANES BLOCKED
ALL TRAFFIC
DETOUR
EXIT 22
BOWLING GREEN
EXIT 91
WK PKWY W
KYTC District 3—Emergency Detour / Diversion Guide
Interstate 65
Page 6
Diversion- 3 lanes NB—mainline to Ex 20 C/D road. Maintain access to Ex 20B ramp to NB WNP
>Ex 22 to US231 S
> Left on US231 S
> Right on Natcher Pkwy NB @ 0 mm
> Exit 2B from Natcher to I-65 SB
> Return to I-65 SB @ 20 mm
SB
NB
Diversion- 3 SB lanes to Ex 22 SB
SB
NB
NB
SB: DMS @ I-65 55 MM
CRASH AHEAD
22 MM
LANES BLOCKED
ALL TRAFFIC
DETOUR
EXIT 22
KYTC Incident Contact 24/7:
TOC (502)-564-2080
KSP Post 3 270-782-2010
Local Police 270-393-4000
EMA 270-392-1351 / 270-842-1633
> Exit 20A to Natcher Pkwy SB
> Left on US231 N @ end of pkwy
> Return to I-65 NB @ 22 mm
Close WNP SB Exit 2A to I-65 N. Close NB C/D immediately past 20B ramp.
Close SB ramp including 2 LH turn lanes from US231 NB.
Close WNP NB Exit 2A to I-65 N
to I-65 N
SB: DMS @ I-65 92 MM
SB: DMS @ I-65 32 MM
SB: DMS @ NATCHER PKWY 5 MM S
SB: DMS @ I-65 17 MM
NB: DMS @ I-65 1 MM
CRASH AHEAD
20 MM
LANES BLOCKED
ALL TRAFFIC DETOUR
EXIT 20 A
ALL TRAFFIC DETOUR
EXIT 20 A
CRASH AHEAD
20 MM
LANES BLOCKED
CRASH
I-65 NORTH
LANES BLOCKED
20-22 MM
DETOUR
US231 N
TO I-65 N
CRASH AHEAD
22 MM
ALT. ROUTE
CRASH AHEAD
22 MM
LANES BLOCKED
ALL TRAFFIC
DETOUR
EXIT 22
BOWLING GREEN
EXIT 91
WK PKWY W
KYTC District 3—Emergency Detour / Diversion Guide
Interstate 65
Page 6
Diversion- 3 lanes NB—mainline to Ex 20 C/D road. Maintain access to Ex 20B ramp to NB WNP
>Ex 22 to US231 S
> Left on US231 S
> Right on Natcher Pkwy NB @ 0 mm
> Exit 2B from Natcher to I-65 SB
> Return to I-65 SB @ 20 mm
SB
NB
Diversion- 3 SB lanes to Ex 22 SB
SB
NB
NB
SB: DMS @ I-65 55 MM
CRASH AHEAD
22 MM
LANES BLOCKED
ALL TRAFFIC
DETOUR
EXIT 22
KYTC Incident Contact 24/7:
TOC (502)-564-2080
Section (Exit to Exit) Plan
Closed route map
Primary detour route map
Primary detour route directions
Detour sign locations
Diversion / access closure points
DMS message templates
Key primary contact info

## Slide 12: Flip-down detour signs
Permanent alternate or wayfinding signs
Use permanent signage where possible
Use flip-down detour signage only where necessary

## Slide 13: DMS System
All KYTC DMS assets now controlled by single system
Sole control point is Transportation Operations Center (TOC) – no District control
I-65 0.2 mm NB
I-65 17 mm NB
I-65 36 mm NB *
I-65 92 mm SB
I-65 55 mm SB *
I-65 32 mm SB
WNP 5 mm SB
LNP 3 mm WB
KY446 EB
US231 6 mm NB

## Slide 14: Incident Notifications & TOC
Effective now initial notification of KYTC
  Primary notification point is TOC 24/7 502-564-2080
  TOC will maintain KYTC current / on-call contact list and activate initial KYTC response
  TOC will activate digital message signs (DMS) – sole control point for all DMS in state.
  Non-emergent issues can still go to county contact or District Office.
  Any issues with TOC report to D-3 IM Coordinator

## Slide 15
UK Transportation Center
District 3 – Winter 2014-2015
Day or Evening ?
Location?
National Traffic Incident Management Responder Training Program

## Slide 16: Post Incident Reviews
Can be effective way to solve problems
Can be requested by any agency involved in response
Discuss what went well & what we can do better next time
Solutions oriented - non-confrontational / non-blaming
Should be within 48-72 hours
KYTC District 3 IM Coordinator can coordinate

## Slide 17: Oct. 9th I-65N 20A/B & Natcher S 2A

## Slide 21: Oct 10th, Natcher 32 NB 11 passengers, rollover 9 transported

## Slide 22: 2 hr NB closure

## Slide 23: Other Recent Closures
Sunday Sept 14th 9:06 pm
Simpson Co I-65 8.6 mm, 2 CMVs one with carnival ride, large debris field
Tuesday Oct 27th 05:30 am
  Adair Co / D4 Cumberland Pkwy EB 40 mp
  Tanker w/ 7500 gal diesel overturned. Total closure both directions through approximately noon.

## Slide 24: D-3 Traffic Impact Updates
@KYTCDistrict3
kytcdistrict3
Most current information is always available from PIO Wes Watt via

## Slide 25: Project Updates
Cumberland Pkwy – new interchange 29 @ Edmonton East US68
  Goal early December, but may slide to March due to interchange lighting installation.
Cumberland Pkwy – new interchange 9 @ US68 “Outer Loop”.
  Spring 2015 due to paving / weather
I-65 to US31W Transpark Connector
  Bridge construction @ new I-65 interchange & US68 started. Total 7 bridges.
  Plan completion end 2015

## Slide 26: Future Meetings
Share information / educate other team members on what is new or important for your role in Incident Management.
****IM Team is ALL of us not just KYTC *****
EPC: Small Spill Reporting & Cleanup
State Police: Crash scene evidence preservation
Emergency Management
  Role & authority of EM & outside resource integration
Towing & Recovery Operators or Association
  Operator standards or certifications
Health Dept
Others

## Slide 27: Other Team / Meeting Issues

## Slide 28
Next Meeting
February 3rd 2015
Jon Lam
District 3 IM Coordinator
Office 270-746-7898 xt 225
Cell 270-392-8760 or 270-784-8570
Jon.lam@ky.gov
http://transportation.ky.gov/District-3/Pages/TIM.aspx
Presentations & other D-3 IM Team files can be found at