## Slide 1: Division of Planning UPDATE
Statewide planning meeting – April 17, 2019
Amanda Spencer, P.E., Division Director

## Slide 2: Staff Celebrations
KYTC Central Office
Daniel Hulker, System IT Consultant
Maridely M. Loyselle, Transportation Engineer Specialist – Corridor Team
Beth Niemann, Transportation Engineer Specialist – Corridor Team
Jacob Rice, Transportation Engineer Technologist III – Multimodal Data Coordinator
Craig Walker, TET III, Statewide Team (ADD Program)
KYTC District Offices
Maggie Hoehler, Civil Engineering Scholarship Trainee – D5
Steve Gunnell, Chief District Engineer – D9
MPOs and ADDs
Chris Bailey, Transportation Planner – Big Sandy ADD
Emily Hathcock, Associate Director for Planning & Development and interim Transportation Planner – Barren River ADD
Jim LeFevre, Regional Transportation Planner – Purchase ADD
FHWA
Laura Britton, Program Management Analyst
Michael Loyselle, Major Projects

## Slide 3: Statewide Corridor PLAN

## Slide 4: PURPOSE
To identify current and future needs, prioritize statewide and regional corridors with the greatest potential for impact, begin to establish practical visions for each corridor, and identify areas where new connections may be needed.
Notes: Why? So that our highway plan is informed by strategic long-term planning. SHIFT does a wonderful job of comparing projects. But, where did those projects come from? Are the most needed projects being proposed? Are we thinking about our future and consistently planning system wide?

## Slide 5: STUDY TASKS
Study Goals
Data Analysis - Needs Identification
Communication Plan
Legislators, Stakeholders, Public Agency, Planning Partners, and Public Engagement
Project Website
Prioritization of Corridors with the Greatest Potential for Impact
Planning-level Fiscal Analysis
Practical Corridor Visions
Study Documentation

## Slide 6: SCHEDULE
Notice to Proceed July 15, 2019
Summary of Needs October 12, 2019
Identification of Corridors March 13, 2020
Draft Practical Corridor Visions May 1, 2020
Revised Corridor Visions July 1, 2020
Draft Report August 15, 2020
Final Report October 1, 2020