**SPECIAL NOTE FOR MANHOLE ADJUSTMENTS**

The City of \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ is responsible for manhole adjustments. Notify the Engineer a minimum of 30 calendar days prior to beginning any work on the project. Unless directed otherwise by the Engineer, do not begin resurfacing until the manhole adjustments are completed by the City. The Engineer will coordinate the work between the Contractor and City.