## Slide 1: Consultant Utility Coordination
Project Highlights of Consultant Managed Utility Coordination Efforts
Estill County – KY 89 – Irvine 3-lane
Kevin F. Damron, PE,
Senior Project Manager - Palmer Engineering

## Slide 2: Project Initiation
Initial Contacts and Project Assessment
KURTS
Joint Utility Meeting

## Slide 3: Project Initiation
Initial Contacts and Project Assessment
  Existing Utilities
  Identify Items Missing from the Plans

## Slide 4: Project Initiation
Initial Contacts & Project Assessment
KURTS
  Set Up Project
  Prepare and Submit Estimates
  Establish Project Schedule

## Slide 5: Project Initiation
Initial Contacts and Project Assessment
KURTS
Joint Utility Meeting

## Slide 6: Contract Administration
Coordinate and Prepare Agreements
Review Changes and Prepare Modifications

## Slide 7: Contract Administration
Coordinate and Prepare Agreements
Review Changes and Prepare Modifications
R/W and Easement Coordination

## Slide 8
Coordinate and Prepare Agreements
Review Changes and Prepare Modifications
R/W and Easement Coordination
Our Water and Sewer Design Experience also helps us to identify potential betterments
Contract Administration

## Slide 9
Develop Utility Relocation Layout Sheet
Contract Administration

## Slide 10
Develop Utility Relocation Layout Sheet
Contract Administration

## Slide 11: Progress Meetings and Contacts
Weekly or Bi-weekly phone contacts
Random Meetings
Prepare Monthly Tracking Reports

## Slide 12: Progress Meetings and Contacts
Weekly or Bi-weekly phone contacts
  Routine Emails and Phone Calls
  Exchange Information – FileCloud Site
  Aggravate and Pest--Whatever it takes to keep the project on schedule!
  Respond to Utility Company Questions and Needs

## Slide 13: Progress Meetings and Contacts
  Respond to Utility Company Questions and Needs
  IMU asked if we could avoid the electric box that serves the Sewer Lift Station Lt Sta 139+50?

## Slide 14
  Respond to Utility Company Questions and Needs
  IMU asked if we could avoid the electric box that serves the Sewer Lift Station Lt Sta 139+50?
Progress Meetings and Contacts

## Slide 15: Progress Meetings and Contacts
Random Meetings – Example: Irvine Community TV & Winstream

## Slide 16: Progress Meetings & Contacts
Prepare Monthly Tracking Reports

## Slide 17: Construction
3 Inspections Per Utility (Additional for Some)

## Slide 18: Project Closeouts
Obtain, Review, and Distribute “As-Builts”
Attend Highway Preconstruction Meeting
Coordinate with Highway Construction Contractor

## Slide 19
Obtain, Review, and Distribute “As-Builts”
Attend Highway Preconstruction Meeting
Coordinate with Highway Construction Contractor
Project Closeouts

## Slide 20: Project Closeouts
Obtain, Review, and Distribute “As-Builts”
Attend Highway Preconstruction Meeting
Coordinate with Highway Construction Contractor

## Slide 21: District 1 Utility Design Assignment
Trigg County 1-180.51, US 68
Design Services for Relocation of Lake Barkley State Park Utilities
  Water
  Sewer
  Overhead Electric

## Slide 22: District 1 Utility Design Assignment
Trigg County - Water & Sewer Line Design

## Slide 23: District 1 Utility Design Assignment
Trigg County – Overhead Electric by Magna Engineers

## Slide 24: District 2 Utility Coordination Assignment
Union County, 2-310.20 – KY 56 with Stantec

## Slide 25: District 12 Utility Coordination Assignment
Floyd County, 12-195
KY 979 – Spot Improvements to John M. Stumbo School

## Slide 26: District 12 Utility Coordination Assignment
Floyd County, 12-8703
KY 80 – Improve Access to KY 7 at Garrett

## Slide 27: Questions?
Utility Coordination – We Are Happy To Help!