## Slide 1: KYTC Partnering Conference
Everyone Knows Where Everyone Goes

## Slide 2: The Goal of our Project Delivery??
Reliability

## Slide 3: A Common View of Utility Coordination
Utility Coordination is a means to get the utilities out of the way of our road project.

## Slide 4: Traditional PDP and Utility Coordination
Survey, 811 Design ticket
Initiate NEPA, Design line and grade assumptions
Conduct Preliminary Field Check
Complete NEPA, Public Hearing
Establish the Right-of-way
Design the project to 75-90% plans
Bring in the utility companies to finalize coordination after final plans
Certify to FHWA the UC is done!
Construct the project/ pray
Notes: Natalie

## Slide 5: “OUR” ROW Approach
Often a plan to construct utility facilities isn't fully developed
May not be sufficient ROW for the utility to relocate
May violate permits or NEPA commitments
Unforeseen surprises in costs and time for both Utilities and project owners
  No discussion on practical design alternatives to save time and money-
  Unnecessary relocations
  Consultants expect to be paid to “re-design” to avoid costly utilities
Delays in CN=Change Orders=Frustration
Establishes / Reinforces a Confrontational Approach

## Slide 7: New Paradigm to Utility Coordination
Treat the Utility companies as business partners from the planning of, and initial development of every project so that the most cost effective approach can be delivered for the public interest!

## Slide 8: EARLIER COORDINATION SAVES $$

## Slide 10: Build a Utility Awareness throughout Project Development
Planning
NEPA
ROW
DESIGN
CONSTRUCTION BID DOCUMENTS
CONSTRUCTION
MAINTENANCE

## Slide 11: New Paradigm for Utility Coordination
Live interaction! Not simply email!
Understand what is important to each of our partners with their facilities!
Align partner goals with the project!

## Slide 12: Build a New Mindset into Design!
Avoid
Minimize
Mitigate

## Slide 13: Why beginning a project by surveying “One Call” marks is not sufficient!

## Slide 14: Identify and address the DNA of your Critical Path!

## Slide 15: EVERYONE KNOWS WHERE EVERYONE GOES

## Slide 16: Assessing Your Risk
Utility Coordinators should quantify risk…
... and know when the risk is TOO much!
The New Paradigm

## Slide 17: Risk
Scope
Schedule
Budget
Tangible Risk
Knowledge
Relationship
Process
Intangible Risk
Risk Assessment
The New Paradigm
Notes: Incomplete or sloppy work creates risk
Creates hidden costs
Results in strained partnerships
Surprises
Knowing “why” is more important than checklists, go beyond steps and procedural milestones
Knowing your partners… minimizes risk
Understanding the why’s behind the what’s…
  Creates partnerships
  Minimizes risks
  Gives everyone a voice
  Develops trust
  Creates a “win-win” mentality
  Results in goals being met, on time and on budget

## Slide 18: Risk Management
The single biggest problem in communication is the allusion that it has taken place.
~George Bernard Shaw
The New Paradigm

## Slide 19: Relocation Tools
Drawing of Sufficient Details
  On Project Plans to scale
  Show Elevations at all critical locations
Work Plans
Master Utility Plans
Construction Sequencing

## Slide 20: EVERYONE KNOWS WHERE EVERYONE GOES
The New Paradigm