## Slide 1: Managing Projects with Rail Involvement
Allen Rust, PE
Rail Coordinator
KYTC
Troy Creasy
Project Manager – Public Projects
CSX Transportation, Inc.
September 7,2016

## Slide 2: Railroads in Kentucky

## Slide 3: Railroads in Kentucky
Railroad | Miles of Track in KY
CSX | 1,685
Norfolk Southern | 429
Paducah and Louisville | 280
RJ Corman | 197
Illinois Central | 98
TTI | 50
Others | 452
Total: 3,191 miles

## Slide 4: CSX Overview
Founded in 1827, the CSX Transportation network encompasses about 21,000 route miles of track in 23 states, the District of Columbia and the Canadian provinces of Ontario and Quebec.
Nearly two-thirds of Americans live within CSX’s service territory.

## Slide 5: CSX in Kentucky

## Slide 6
Railroad Requirements
  How to design for it
  What to include
Railroad Coordination
  Plan reviews
  Agreements
  ROW
Questions

## Slide 7: Railroad Requirements
CSXT requires that new overhead bridges span CSXT’s right-of-way and have a minimum 23’ vertical clearance above top of rail.
Standard horizontal clearance from centerline of the track to the face of the pier or abutment shall typically be 25’-0” or greater
CSXT property and operations shall not be negatively impacted by the project.
Additional requirements found in CSX Public Projects Manual.

## Slide 8: Railroad Coordination
Acquire Right of Way
Coordinate plan review with RR companies
Coordinate flagging to protect RR facilities
Ensure that Cabinet contractors perform to standards

## Slide 9: Initial Submittal
Funding
  Primarily U
  Can use D or C
Preliminary Road Plans
Preliminary Structure Plans

## Slide 10: Comments Exchange
Railroad returns comments
  Comment Spreadsheet
Designers address comments
Send revised plans to RR

## Slide 11: Agreement
Force Account Estimate (FAE)
Draft Agreement
Execution

## Slide 12: Right of Way
Offer
  Offer to Purchase
  MAR/Valuation
  MOU
  Plan Sheets
  Deed Description
Payment
Recording

## Slide 13: Changes
Preliminary Engineering Agreements
Flagging Note
Railroad Coordination Update

## Slide 14: Questions?
Allen Rust, PE
Rail Coordinator
KYTC
Allen.Rust@KY.gov
502-782-4950
Troy Creasy
Project Manager – Public Projects
CSX Transportation, Inc.
Troy_Creasy@CSX.com
804-226-7718