## Slide 1: Railroad Session Railroad Acquisition, Crossings, etc.
Allen Rust, PE
Rail Coordinator
KYTC
Division of Right of Way and Utilities
September 5, 2018

## Slide 2: Railroads in Kentucky

## Slide 3: Railroads in Kentucky
Railroad | Miles of Track in KY
CSX | 1,685
Norfolk Southern | 429
Paducah and Louisville | 280
RJ Corman | 197
Illinois Central | 98
TTI | 50
Others | 452
Total: 3,191 miles

## Slide 4
Railroad Acquisitions
  How the process works
  RR specific requirements
Railroad Agreements
  Plan reviews
  Agreement drafting and execution
Railroad Crossings overview
Questions

## Slide 5: Right of Way
Offer
  Offer to Purchase
  MAR/Valuation
  MOU
  Plan Sheets
  Deed Description
    PDF and Word

## Slide 6: Railroad Requirements
CSX
  Aerial easements
  License Agreements for culverts in lieu of Permanent Easements
Norfolk Southern
  Recordable Plat
  Description with signed Surveyor’s stamp
  All corners marked with State Plane Coordinates
  CNO&TP parcels must go before Board of Trusstees
Paducah and Louisville
  May be able to use Right of Entry agreement in lieu of Easement
RJ Corman
  Some ROW owned by CSX

## Slide 7: When to make RR offer
ASAP
6 months to 2 years
Large impact by heavy turnover at RRs
Special cases

## Slide 8: Right of Way
Receive executed deed and MOU
Submit Payment request and send to RR
Forward deed to District for recording

## Slide 9: Railroad Coordination
Acquire Right of Way
Coordinate plan review with RR companies
Coordinate flagging to protect RR facilities
Ensure that Cabinet contractors perform to standards

## Slide 10: Initial Submittal
Funding
  Primarily U
  Can use D or C
Preliminary Road Plans
Preliminary Structure Plans

## Slide 11: Comments Exchange
Railroad returns comments
Designers address comments
    May impact ROW
Send revised plans to RR

## Slide 12: Agreement
Force Account Estimate (FAE)
Draft Agreement
Execution

## Slide 13: Agreement (cont.)
Housed in KURTS
Available upon request
RR won’t execute deed until Agreement Executed

## Slide 14: Communication
Rail Coordination Update
  Rail Coordination Status Report
  Rail ROW Status Report

## Slide 15: Crossings
2,106 Open, Public, At-Grade Crossings

## Slide 16: Crossings
Rail Crossing Inventory (RCI)
Section 130 Program
RRs must maintain crossings

## Slide 17: Questions?
Allen Rust, PE
Rail Coordinator
KYTC
Allen.Rust@KY.gov
502-782-4950

## Slide 18
Crowdcompass Attendeehub App
Search 2018Partnering