## Slide 1: Sign Management Project
Section Engineers Meeting
Lake Cumberland
March 2010

## Slide 2: MUTCD Mandate
Agencies have until January 2012 to establish and implement a method to maintain minimum levels of sign retroreflectivity
Compliance date for regulatory, warning and ground mounted guide signs is January 2015
Compliance date for overhead guide signs is January 2018

## Slide 3: KYTC Need
Accurate, reliable and cost effective method to evaluate traffic signs
Objective is to minimize costs, reduce liability, improve safety and comply with MUTCD standards

## Slide 4: Mission
Develop of statewide sign management program that will meet FHWA requirements and serve as a model for a more extensive KYTC asset management program

## Slide 5: Sign management system
Identify worn out signs
Minimize requirements for field inspections
Plan and budget resources properly
Useable as liability defense
Compliment existing inventory sets
Anticipate future needs

## Slide 6: Major tasks
Create inventory of existing signs
Collect inventory on newly installed signs
Determine ultimate retroreflectivity management method that will be used once program fully developed
Determine intermediate retroreflectivity management method that may be needed temporarily in order to meet MUTCD deadlines

## Slide 7: Tools
Sign Click
Photolog Van and Database
OMS
Mobile OMS
Field Data Collection Devices
Area Development Districts
Barcoding or RFID

## Slide 8: teams
Steering Committee – Jon Wilcoxson
Existing Sign Inventory – Chad Shive
New Sign Installation – Tracy Nowaczyk
Technology – Chad Shive
OMS – Aaron Collins
Retroreflectivity – Tracy Nowaczyk